# Post-mortem Report

We have worked a lot using parts of the scrum process such as pair-programming.  The advantages of using scrum in our group was that we followed our goals that we set up each week thus making our project move forward in an even and effective pace without overworking the group. However we did not have daily meetings in our group. This was simply due to that our schedules did not match. Four of us had another project going on simultaneously and the remaining three members had another course all together to keep track of. This also forced us to split the work into two longer days where the whole group sat together and worked. All though we did have a short meeting on Tuesdays before we started to work where we took up issues that we had and what needed to be done for the week.

Scrum was quite effective for us mainly because we followed the sprints strictly making our work highly efficient.  It helped us visualize and give us a fair understanding of how far we were in the project.

We would use scrum in future projects if our schedules matched better so we could have daily meetings and spread our total work time over the week better.

In the begging of our project we worked a lot using pair-programming since the problems were more complicated and bigger. However during the end of the project we decreased the amount of pair-programming and worked more independently since the problems became more divided and smaller. We still used pair-programming to some extent during the end of the project when for instance one person bumped into a difficult problem.

The benefits of using scrum compared to a more plan driven process were that it was easier to add and remove features. Scrum was way faster and efficient, had we not used scrum it would have taken longer to get started because of all the documentation it would have involved.

Our teamwork worked very well and we split up the tasks in a good way without any arguments. The pair-programing was also effective and made our more complicated problems solved faster.

We have worked for a total of 6 weeks and spent approximately 20 hours on the project for a total of 840 hours.